ELECTA - Development Log (v1.6) Document Version: 1.6 Date: August 7, 2025 Status: Updated --- Date: July 25, 2025 Sprint: Sprint 0 Summary: Development commenced. Git repositories created. --- Date: July 28, 2025 Sprint: Sprint 0 Summary: Pivoted to a Docker Compose local development strategy, unblocking core development. --- Date: July 30, 2025 Sprint: Sprint 1 Summary: Stabilized the local development environment after extensive troubleshooting of Docker, database, and migration issues. --- Date: August 5, 2025 Sprint: Sprint 1 & 2 (Backend) Summary: Completed all backend development for Sprints 1 and 2, including OTP registration, Admin creation, and the Charter module API/DB schema. Tasks Completed: BE-3.1, BE-3.2, RATE-1, AUDIT-1, DB-2, BE-8, BE-9. --- Date: August 6, 2025 Sprint: Sprints 1, 2, & 3 (Android & Backend Hardening) Summary: Completed all Android features for Sprints 1-3. Successfully executed Sprint 3 hardening tests (PERF-1, CHAOS-1) on the backend. Tasks Completed: FE-A-2, FE-A-3, FE-A-4, FE-A-5, PERF-1, CHAOS-1. --- Date: August 7, 2025 (New Entry) Sprint: Sprint 1 & 3 (Web Frontend) Summary: Began development of the React Admin Panel. After resolving deep environmental issues with Node.js/npm by containerizing the application, successfully implemented and tested the Admin Login page and a placeholder Dashboard with routing. All code has been committed. Tasks Completed: FE-W-1. Status Change: All major components (Backend, Android, Web Admin) now have a stable, containerized development environment, and all initial features are implemented. The project is in a stable state and ready for the next phase of development.