ELECTA - Final Development Sprint Plan (v2.0 - Post-Pivot) --- Sprint 0 & 1: (Completed) --- ### Sprint 2 (New): Charter Module - Backend & Schema \* \*\*Duration:\*\* 2 Weeks \* \*\*Goal:\*\* To build the complete database schema and backend infrastructure for the Charter module. \* \*\*Tasks:\*\* \* \*\*DB-2:\*\* Write and apply Alembic migrations for the full Charter Compliance schema (v3.0). \* \*\*BE-8:\*\* Implement Admin Panel CRUD endpoints for managing `CharterClauses`. \* \*\*BE-9:\*\* Implement Admin Panel endpoints for creating/updating `PartyComplianceRecords` and linking evidence. \* \*\*BE-10:\*\* Develop the backend logic for calculating the compliance badge. \* \*\*BE-11:\*\* Create the public-facing APIs to serve compliance data. ### Sprint 3 (New): Charter Module - UI & Testing \* \*\*Duration:\*\* 2 Weeks \* \*\*Goal:\*\* To build the user-facing components in the Admin Panel and the public Android app for the Charter module. \* \*\*Tasks:\*\* \* \*\*FE-W-2:\*\* Build the Admin Panel UI (React) for managing Charter clauses and compliance data. \* \*\*FE-A-5:\*\* Build the "Charter Compliance" tab/section in the Android app. \* \*\*TEST-4:\*\* Create a full end-to-end automated test suite for the Charter Compliance workflow. ### Sprint 4 (Formerly Sprint 2): e-KYC Fallback Path \* \*\*Duration:\*\* 2 Weeks \* \*\*Goal:\*\* To implement the e-KYC fallback verification path. \* \*\*Tasks:\*\* BE-6, BE-7, FE-A-4, SEC-2, TEST-3 (No changes to tasks). ### Sprint 5 (Formerly Sprint 3): Pre-Launch Hardening & Load Testing \* \*\*Duration:\*\* 1 Week \* \*\*Goal:\*\* To conduct comprehensive performance and security testing. \* \*\*Tasks:\*\* PERF-1, SEC-3, CHAOS-1 (No changes to tasks).